## Slide 1: Software Project Management & Requirements Analysis And Specifications
By
V Shaik Mohammad Shahil
UNIT-II

## Slide 2: Software Project Management Complexities

## Slide 3: Introduction
Software Project Management (SPM) involves planning, organizing, directing, and controlling software projects.
Unlike traditional projects, software projects are highly complex due to their intangible nature, rapid technological changes, and human dependency.

## Slide 4: Nature of Software Complexity
Software is invisible
Difficult to measure progress accurately
Requirements are often unclear or changing
No physical constraints like manufacturing

## Slide 5: Requirement Volatility
Customer requirements frequently change
Changes may occur during any phase of SDLC
Leads to rework, schedule delays, and cost overruns
Difficult to freeze requirements early

## Slide 6: Estimation Challenges
Effort, cost, and schedule estimation is difficult
Lack of historical data
Use of inaccurate estimation models
Underestimation causes project failure

## Slide 7: Human Resource Complexity
Software development is people-intensive
Skill levels vary among team members
Communication and coordination issues
Team motivation and productivity management

## Slide 8: Technical Complexity
Rapidly changing technologies
Integration with legacy systems
Use of new tools, frameworks, and platforms
Technical risks are hard to predict

## Slide 9: Project Size and Scope
Large projects involve many modules
Increased interdependencies
Difficult to manage scope creep
More stakeholders involved

## Slide 10: Risk Management Complexity
Identifying potential risks is challenging
Technical, schedule, cost, and people risks
Risks may not be visible initially
Poor risk management leads to failure

## Slide 11: Communication Complexity
Multiple stakeholders with different expectations
Distributed and remote teams
Miscommunication leads to defects
Requires proper documentation and meetings

## Slide 12: Quality Management Issues
Ensuring software quality is difficult
Testing is time-consuming and expensive
Defects may appear late
Trade-off between time and quality

## Slide 13: Responsibilities of a Software Project Manager

## Slide 14: Introduction
A Software Project Manager (SPM) is responsible for planning, executing, monitoring and closing software projects.
The role combines technical knowledge, management skills, leadership and communication.
The main goal is to deliver quality software within time, cost and scope constraints.

## Slide 15: Project Planning
Define project objectives, scope and deliverables clearly.
Prepare detailed project plans including schedule, budget and resources.
Select appropriate software development models (Waterfall, Agile, Spiral, etc.).
Break down work using Work Breakdown Structure (WBS).

## Slide 16: Requirement Management
Understand and analyze customer requirements.
Ensure requirements are clear, complete and documented.
Manage requirement changes and control scope creep.
Maintain traceability between requirements and deliverables.

## Slide 17: Team Management
Select and build an effective project team.
Assign tasks based on skills and experience.
Motivate team members and resolve conflicts.
Encourage collaboration and maintain team morale.

## Slide 18: Time and Schedule Management
Estimate effort and time required for each activity.
Develop realistic project schedules.
Monitor progress against the schedule.
Take corrective actions to handle delays.

## Slide 19: Cost and Budget Management
Estimate project costs accurately.
Prepare and manage the project budget.
Monitor expenses and control costs.
Ensure project completion within approved budget.

## Slide 20: Risk Management
Identify potential project risks early.
Analyze risks based on probability and impact.
Develop risk mitigation and contingency plans.
Continuously monitor and manage risks.

## Slide 21: Quality Management
Define quality standards and quality goals.
Ensure adherence to software engineering best practices.
Plan and conduct reviews, audits, and testing.
Ensure delivery of defect-free and reliable software.

## Slide 22: Communication Management
Act as a bridge between stakeholders and the development team.
Conduct regular meetings and status reviews.
Prepare progress reports and documentation.
Ensure transparent and effective communication.

## Slide 23: Monitoring and Control
Track project performance using metrics.
Compare actual progress with planned progress.
Manage deviations and implement corrective actions.
Ensure project objectives are met.

## Slide 24: Stakeholder Management
Identify all stakeholders involved in the project.
Understand stakeholder expectations and needs.
Manage stakeholder engagement and satisfaction.
Handle feedback and resolve issues effectively.

## Slide 25: Project Closure
Ensure all project deliverables are completed and accepted.
Conduct post-project reviews and lessons learned.
Prepare final project reports and documentation.
Release resources and formally close the project.

## Slide 26: Metrics for Project Size Estimation

## Slide 27: Introduction
Project size estimation helps predict:
  - Effort
  - Cost
  - Schedule
Metrics provide a quantitative basis for estimation.

## Slide 28: Why Project Size Estimation is Important
Helps in project planning
Supports resource allocation
Reduces risk of project failure
Improves cost and schedule accuracy

## Slide 29: What are Metrics?
Metrics are quantitative measures used to evaluate:
    - Software size
    - Complexity
    - Quality
    - Productivity
In size estimation, metrics measure the amount of software to be developed.

## Slide 30: Categories of Size Metrics
Code-Oriented Metrics
Function-Oriented Metrics
Object-Oriented Metrics
Agile Size Metrics

## Slide 31: 1.Code-Oriented Metrics
Based on Lines of Code (LOC)
  - Physical LOC
  - Logical LOC
Used mainly in traditional development models.

## Slide 32: Lines of Code (LOC)
LOC is the count of executable program lines.
Advantages:
- Simple to measure
- Widely used
Disadvantages:
- Language dependent
- Not accurate early in the project

## Slide 33: Example of LOC Estimation
If average productivity = 500 LOC per person-month
Estimated LOC = 10,000
Effort = 10,000 / 500 = 20 person-months

## Slide 34: 2.Function-Oriented Metrics
Focus on functionality delivered to the user.
Most popular metric: Function Points (FP)
Language independent.

## Slide 35: Function Points (FP)
Measures software size based on:
- Inputs
- Outputs
  - Inquiries
- Files
  - Interfaces

## Slide 36: FP Components
External Inputs (EI)
External Outputs (EO)
External Inquiries (EQ)
Internal Logical Files (ILF)
External Interface Files (EIF)

## Slide 37: Advantages of Function Points
- Independent of programming language
- Useful early in project
- Better reflects user requirements
Disadvantages of Function Points
- Requires expertise
- Subjective judgment
- Time-consuming for beginners

## Slide 38: 3.Object-Oriented Metrics
Used in OO development:
- Number of classes
- Number of methods
- Number of relationships
Common metric: Object Points

## Slide 39: Object Points
Based on count of:
- Screens
- Reports
- 3GL components
Often used in CASE tools and rapid development.

## Slide 40: 4.Agile Size Metrics
Used in Agile projects:
1. Story Points:
  Relative measure of effort
    Based on complexity
    Risk
    Effort
  Estimated using planning poker.
2.Use Case Points

## Slide 41: Project Estimation Techniques

## Slide 42: Introduction to Project Estimation
Project estimation is the process of predicting the effort, time, cost and resources required to complete a software project.
It is a critical activity in software project management.
Accurate estimation helps in planning, budgeting, scheduling and risk management.
Poor estimation may lead to project delays, cost overruns or project failure.

## Slide 43: Objectives of Project Estimation
To determine the cost of the software project.
To estimate the effort required in terms of person-months or person-hours.
To predict project duration and delivery schedule.
To allocate resources effectively.
To support management decisions and feasibility analysis.

## Slide 44: Importance of Project Estimation
Helps in project planning and scheduling.
Assists in budgeting and financial planning.
Improves resource utilization.
Reduces risks and uncertainties.
Enhances customer confidence and satisfaction.

## Slide 45: Factors Affecting Project Estimation
Project size and complexity.
Team experience and skill level.
Technology and tools used.
Development methodology.
Project requirements stability.
Environmental and organizational factors.

## Slide 46: Classification of Estimation Techniques
Expert Judgment Techniques.
Algorithmic or Parametric Models.
Size-based Estimation Techniques.
Effort-based Estimation Techniques.
Agile Estimation Techniques.
Hybrid Estimation Techniques.

## Slide 47: Expert Judgment Technique
Estimation is done based on the experience and knowledge of experts.
Experts analyze past projects and current project requirements.
Examples: Delphi Technique, Wideband Delphi.
Advantages: Simple and quick.
Disadvantages: Subjective and may be biased.

## Slide 48: Delphi Technique
A structured communication technique involving multiple experts.
Experts provide estimates anonymously.
Estimates are summarized and shared for revision.
Process continues until consensus is reached.
Reduces individual bias and improves accuracy.

## Slide 49: Algorithmic Estimation Models
Use mathematical formulas to estimate cost and effort.
Based on project size and other parameters.
Examples: COCOMO, COCOMO II, Putnam Model.
Provide more objective estimates compared to expert judgment.

## Slide 50: Size-Based Estimation Techniques
Estimate project size first, then derive effort and cost.
Common size measures: Lines of Code (LOC), Function Points (FP).
More accurate when historical data is available.
Difficult to estimate size accurately in early stages.

## Slide 51: Challenges in Project Estimation
Incomplete or changing requirements.
Lack of historical data.
Technological uncertainties.
Human and organizational factors.
Unrealistic deadlines.

## Slide 52: Empirical Estimation Techniques

## Slide 53: Empirical Estimation Techniques
Based on experience and historical project data.
Used to estimate effort, cost and schedule.
Common in early stages of software development.
Relies on human expertise rather than formulas.

## Slide 54: Types of Empirical Estimation
Expert Judgment: Estimates from experienced developers.
Delphi Technique: Multiple experts reach consensus.
Estimation by Analogy: Compare with similar past projects.
Parkinson’s Law: Work expands to fill available time.

## Slide 55: Advantages & Limitations
Advantages: Simple, fast and flexible.
Effective when requirements are clear.
Limitations: Subjective and error-prone.
Accuracy depends on expert skill.

## Slide 56: COCOMO Model

## Slide 57: COCOMO (Constructive Cost Model)
Proposed by Barry W. Boehm.
Algorithmic cost estimation model.
Uses KLOC (thousand lines of code).
Predicts effort, cost and development time.

## Slide 58: COCOMO Project Categories
Organic: Small, simple systems.
Semi-Detached: Medium-size projects.
Embedded: Large, complex systems.
Each has different estimation constants.

## Slide 59: Basic COCOMO Model
Effort (PM) = a × (KLOC)^b
Development Time = c × (PM)^d
Easy to apply and understand.
Less accurate for large systems.
  PM → Person-Months (effort)
  KLOC → Thousands of Lines of Code
  a, b → Effort estimation constants
  c, d → Development time estimation constants

## Slide 60: Intermediate & Detailed COCOMO
Intermediate COCOMO uses cost drivers.
Includes product, hardware, personnel factors.
Detailed COCOMO estimates phase-wise effort.
Provides better accuracy.

## Slide 61: Halstead’s Software Science

## Slide 62: Halstead’s Software Science
Halstead’s Software Science is a mathematical model used to measure software complexity, effort, time and errors based on the operators and operands used in a program.
Based on operators and operands.
Quantifies program complexity.
Independent of programming language.

## Slide 63: Halstead’s Basic Measures
n1: Distinct operators.
n2: Distinct operands.
N1: Total operators.
N2: Total operands.

## Slide 64: Halstead’s Derived Measures
Program Length (N) = N1 + N2
Vocabulary (n) = n1 + n2
Volume (V) = N × log2(n)
Difficulty (D) = (n1/2) × (N2/n2)

## Slide 65: Halstead’s Effort & Time
Effort (E) = D × V
Time (T) = E / 18 seconds
Measures mental effort.
Useful for productivity estimation.

## Slide 66: Risk Management

## Slide 67: Risk Management
Risk: Possibility of loss or failure.
Essential for successful projects.
Reduces uncertainty.
Continuous monitoring is required.

## Slide 68: Types of Software Risks
Project Risks: Schedule, cost overruns.
Technical Risks: Technology and design issues.
Business Risks: Market and financial risks.
Operational Risks: Maintenance and deployment.

## Slide 69: Risk Management Process
Risk Identification.
Risk Analysis.
Risk Planning.
Risk Monitoring and Control.

## Slide 70: Risk Mitigation Strategies
Avoidance: Eliminate the risk.
Reduction: Minimize impact.
Transfer: Shift responsibility.
Acceptance: Monitor the risk.

## Slide 71: Requirements Gathering & Analysis

## Slide 72: Introduction
First and most critical phase of SDLC
Focuses on understanding user needs
Forms foundation for design, coding & testing
Errors here are costly to fix later

## Slide 73: What is a Requirement?
A condition or capability needed by a user
Defines system behavior or constraint
Can be functional or non-functional
Must be clearly stated and agreed upon

## Slide 74: Types of Requirements
Functional Requirements
Non-Functional Requirements
Domain Requirements
User Requirements
System Requirements

## Slide 75: Functional Requirements
Describe what the system should do
Input, processing and output behavior
Written using 'shall' statements
Basis for test case creation

## Slide 76: Non-Functional Requirements
Define quality attributes of system
Performance and response time
Security and reliability
Usability and scalability

## Slide 77: Feasibility Study
Determines whether project is viable
Technical feasibility – technology availability
Economic feasibility – cost-benefit analysis
Operational feasibility – user acceptance
Schedule & legal feasibility

## Slide 78: Requirements Gathering
Also called requirement elicitation
Involves stakeholders and end users
Collects expectations and constraints
Requires effective communication

## Slide 79: Gathering Techniques
Interviews – structured/unstructured
Questionnaires and surveys
Observation of user activities
Document analysis
Workshops and JAD sessions
Prototyping

## Slide 80: Requirements Analysis
Refines gathered requirements
Removes ambiguity and inconsistency
Checks technical feasibility
Ensures clarity and completeness

## Slide 81: Analysis Activities
Requirement classification
Requirement prioritization
Conflict resolution
Requirement modeling
Feasibility reassessment

## Slide 82: Requirement Modeling
Use Case Diagrams – user interactions
Data Flow Diagrams – data movement
ER Diagrams – database structure
UML diagrams – system visualization

## Slide 83: SRS Document
Software Requirements Specification
Formal and structured document
Acts as contract between client & developer
Used for design, testing and maintenance

## Slide 84: Characteristics of Good Requirements
Correct and complete
Consistent and unambiguous
Verifiable and testable
Feasible and traceable

## Slide 85: Requirement Validation
Ensures correct requirements are defined
Reviews and walkthroughs
Prototyping for validation
Test case generation

## Slide 86: Requirement Management
Handles requirement changes
Change request process
Version control
Traceability matrix
Impact analysis

## Slide 87: Problems in Requirements
Incomplete or unclear requirements
Frequent requirement changes
Poor stakeholder communication
Unrealistic user expectations

## Slide 88: Real-Time Example
Online Examination System
Login and authentication
Online exam submission
Auto evaluation and result generation
Secure and scalable system

## Slide 89: Software Requirements Specification (SRS)

## Slide 90: Introduction to SRS
SRS stands for Software Requirements Specification.
  It is a formal document that describes system requirements.
  Acts as a contract between client and developer.
  Prepared after requirements gathering and analysis.

## Slide 91: Definition of SRS
SRS is a complete description of the behavior of the system.
  It includes functional and non-functional requirements.
  Defines what the system should do, not how it will do.

## Slide 92: Objectives of SRS
To clearly define system requirements.
  To reduce ambiguity and misunderstandings.
  To provide a basis for design, development and testing.
  To serve as reference for maintenance.

## Slide 93: Importance of SRS
Helps in planning and estimation.
  Acts as a reference for developers and testers.
  Reduces development cost and rework.
  Ensures customer satisfaction.

## Slide 94: Types of Requirements in SRS
Functional Requirements – what the system should do.
Non-Functional Requirements – system quality attributes.
External Interface Requirements.
Constraints and assumptions.

## Slide 95: Non-Functional Requirements
Describe how the system performs.
  Examples: performance, security, reliability.
  Often critical for system success.

## Slide 96: Characteristics of Good SRS
Correct
Complete
Unambiguous
Consistent
Verifiable
Traceable

## Slide 97: Advantages of SRS
Improves communication among stakeholders.
  Provides clear development roadmap.
  Helps in validation and verification.
  Supports future enhancements.

## Slide 98: Formal System Specification

## Slide 99: Formal System Specification
Formal system specification uses mathematically based languages to describe software systems precisely.
  Removes ambiguity
  Uses logic, set theory, and mathematics
  Helps in verification and validation
Examples: Z notation, VDM, B-Method

## Slide 100: Advantages & Disadvantages of Formal Specification
Advantages:
  High precision
  Early error detection
  Better system understanding
Disadvantages:
  Requires mathematical knowledge
  Time-consuming
  Difficult for non-technical stakeholders

## Slide 101: Axiomatic Specification
Axiomatic specification defines a system using axioms or logical assertions.
  Uses preconditions and postconditions
  Based on first-order predicate logic
  Specifies what the system does, not how
Example: Hoare Logic

## Slide 102: Axiomatic Specification – Example
Example of Hoare Triple:
{Precondition} Program Statement {Postcondition}
Used to prove correctness of algorithms.

## Slide 103: Algebraic Specification
Algebraic specification describes system behavior using algebraic equations.
  Focuses on abstract data types (ADT)
  Defines operations and their relationships
  No implementation details
Example: Stack, Queue specifications

## Slide 104: Algebraic Specification – Example
Example (Stack ADT):
  push(pop(S)) = S
  top(push(x, S)) = x
These equations define expected behavior.

## Slide 105: Executable Specification
Executable specification is written in a form that can be executed or simulated.
  Acts as both specification and prototype
  Early feedback from users
  Reduces misunderstanding
Examples: Prolog, Statecharts, Petri Nets

## Slide 106: Advantages & Disadvantages of Executable Specification
Advantages:
  Early validation
  User involvement
  Faster requirement clarification
Disadvantages:
  May mix design with specification
  Not always formally precise

## Slide 107: Fourth Generation Languages (4GL)
4GLs are high-level programming languages closer to human language.
  Focus on what to do, not how
  Higher productivity
  Less coding required
Examples: SQL, MATLAB, SAS, Oracle Forms

## Slide 108: Features, Advantages & Disadvantages of 4GL
Features:
  Database-oriented
  Rapid application development
Advantages:
  Reduced development time
  Easier to learn
Disadvantages:
  Less control over performance
  Limited flexibility